**Sprint 1**

**Date: 1/23/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + ~3 hours
* What was done since the last scrum meeting?
  + Setup xCode environment and Mac workstation to start developing the iOS app.
* What is planned to be done until the next scrum meeting?
  + Review the user stories and requirements from Backlog.
  + Modify / rewrite (combine, split, etc.) user stories so that they represent atomic tasks that can be completed in ~5-10 hours.
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + Estimated 2 Hours
* What was done since the last scrum meeting?
  + Learning to organize Google Drive and talked with Mr. Moyer about User Stories and the Backlog
* What is planned to be done until the next scrum meeting?
  + Finalize the Backlog and decide which stories we can try to pull into the remainder of Sprint 1
* What are the hurdles?
  + The lack organization of the backlog makes it hard to decide on which features to focus on for this sprint

**Date: 1/24/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Discussed with product owner about user stories, features, and requirements. Worked on the Backlog Prototype
* What is planned to be done until the next scrum meeting?
  + Finalize Backlog to have a set of user stories we can use for next Sprint cycle
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Spent about an hour organizing the backlog user stories and spent about 3 hours watching Swift tutorials
* What is planned to be done until the next scrum meeting?
  + Finalize the backlog and Mingle
* What are the hurdles?
  + N/A

**Date: 1/25/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Went over user stories.
  + Watched git tutorials to adapt a successful branching model to our Github project.
* What is planned to be done until the next scrum meeting?
  + Review and continue refactoring user stories added to Mingle.
  + Integrate Slack and Github to Mingle
* What are the hurdles?
  + Had to request admin privileges to integrate Slack and Github into Mingle.

https://www.thoughtworks.com/mingle/docs/setup\_slack.html

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + I worked on grooming the user stories. Then I added and organized them in the Mingle backlog. I also worked on some video tutorials on Swift 4.
* What is planned to be done until the next scrum meeting?
  + Tomorrow we will have the Sprint Review, Retrospective and Planning meeting so we should review what we did during sprint 1 and plan for sprint 2.
* What are the hurdles?
  + N/A

**Date: 1/26/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + ~4 hours
* What was done since the last scrum meeting?
  + Had sprint review, retrospective and planning with team mate and product owner.
  + Followed swift tutorial to be ready for development on Monday.
* What is planned to be done until the next scrum meeting?
  + Finish Xcode and Swift tutorial
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + The project owner and the team got together to do the sprint 1 review and retrospect as well as the sprint 2 planning. I also finished a Swift 4 Lynda course and reviewed the xcode environment.
* What is planned to be done until the next scrum meeting?
  + Practice as much swift and IOS development to start sprint 2 in the right track.
* What are the hurdles?
  + None

**Sprint 2**

**Date: 1/29/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + ~8 hours
* What was done since the last scrum meeting?
  + Completed Xcode and Swift tutorials.
* What is planned to be done until the next scrum meeting?
  + Set up team for source control from Xcode.
  + Push first instance of the iOS app using Xcode into Github.
  + Tutorial on how to do unit testing, UI testing, and source control from Xcode IDE.
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Looked over different IOS development tutorials to help with development of the navigation bar
* What is planned to be done until the next scrum meeting?
  + Finish more online videos and start any development of the navigation user story
  + Set up team xcode environment
* What are the hurdles?
  + N/A

**Date: 1/30/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + ~3 hours
* What was done since the last scrum meeting?
  + Learned how to do unit testing, UI testing, and source control from Xcode IDE.
* What is planned to be done until the next scrum meeting?
  + Set up team for source control from Xcode.
  + Push first instance of the iOS app using Xcode into Github.
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 3 Hours
* What was done since the last scrum meeting?
  + Fixed Github workflow confusions and learned about IOS UI design through Lynda tutorials.
* What is planned to be done until the next scrum meeting?
  + Create the basic file structure for the code and update the git branches to reflect it and also start coding specific tasks under the user stories that I’m assigned
* What are the hurdles?
  + N/A

**Date: 1/31/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + ~3 hours
* What was done since the last scrum meeting?
  + Finished Lynda tutorial about Test Driven Development
* What is planned to be done until the next scrum meeting?
  + Set up team for source control from Xcode.
  + Push first instance of the iOS app using Xcode into Github.
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 1 Hour
* What was done since the last scrum meeting?
  + Reviewed a bit of source control and the xcode environment
* What is planned to be done until the next scrum meeting?
  + Integrate source control into xcode and start UI development
* What are the hurdles?
  + Worked most of the day on a Operating Systems Project and didn't manage to find time to work on any user stories.

**Date: 2/01/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 5 hours
* What was done since the last scrum meeting?
  + Pushed a Hello World App to test the new .gitignore file included in the project.
  + Setup git source control from Xcode
* What is planned to be done until the next scrum meeting?
  + Start working on the first user story: #672 As a user, I want a Homepage that shows me to certain parts of the application, so that I’m invited with quick & easy access to important areas of the app.
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Reviewed application architecture with David, viewed UI and IOS Views tutorials
* What is planned to be done until the next scrum meeting?
  + Divide navigation story into tasks and complete about two-three hours work on them
* What are the hurdles?
  + N/A

**Date: 2/02/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:20 pm - 7:35 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?.
  + Started development on user story: #672
* What is planned to be done until the next scrum meeting?
  + Study Collection Views and continue working on user story: #672
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 2 Hours
* What was done since the last scrum meeting?
  + Got caught up with OS work but managed to finish IOS tutorials on intermediate UI design.
* What is planned to be done until the next scrum meeting?
  + Gonna be in MangoHacks during the weekend so plan on working on user stories throughout it
* What are the hurdles?
  + N/A

**Date: 2/05/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 5 hours
* What was done since the last scrum meeting?
  + Worked on user story #672. Added photo elements to the collection view in home page.
* What is planned to be done until the next scrum meeting?
  + Test user story #672 and write documentation.
  + Add tasks for user story #672 in Mingle’s Sprint Board
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 10 Hours
* What was done since the last scrum meeting?
  + Learned about Auto Layout, UI and Swift 4 programming. Created basic prototype of header and started development on Nav Side Menu.
* What is planned to be done until the next scrum meeting?
  + Finish header and keep developing the Nav Side Menu
* What are the hurdles?
  + N/A

**Date: 2/06/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Completed UI design of home page for user story #672.
  + Update UI labels fonts, font size, alignment, etc. to fulfill product owner requirement specifications.
* What is planned to be done until the next scrum meeting?
  + Test user story #672 and write documentation.
  + Add tasks for user story #672 in Mingle’s Sprint Board
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + I uploaded tasks into the Mingle user stories, finished the header development(missing testing) and did some Navigation development
* What is planned to be done until the next scrum meeting?
  + Finish all the development and start testing/documentation
* What are the hurdles?
  + N/A

**Date: 2/07/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + ~5 hours
* What was done since the last scrum meeting?
  + Started writing documentation for user story and performed UI testing #672.
  + Created tasks in Mingle for user story #672.
  + Refined classes for user story #672 to make it more scalable.
* What is planned to be done until the next scrum meeting?
  + Start migrating the project to a dedicated VM for sprint review.
  + Start merging features in the development branch.
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 2 Hours
* What was done since the last scrum meeting?
  + Worked on the Navigation design task
* What is planned to be done until the next scrum meeting?
  + Finish all User Stories and most of the documentation
* What are the hurdles?
  + Career Fair took a big part of my day today.

**Date: 2/08/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 5 hours
* What was done since the last scrum meeting?
  + Completed user story #671. Home page footer with social media links.
* What is planned to be done until the next scrum meeting?
  + Finish documentation and merge all changes into master to get ready for sprint review, planning and retrospective tomorrow.
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Finished most tasks from user stories.
* What is planned to be done until the next scrum meeting?
  + User story documentation
* What are the hurdles?
  + N/A

**Date: 2/09/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Merged all changes into master to get ready for sprint review, planning and retrospective.
* What is planned to be done until the next scrum meeting?
  + Prepare presentation for prof. Juan Caraballo
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on getting ready for Sprint Review
* What is planned to be done until the next scrum meeting?
  + Get ready for Sprint 3
* What are the hurdles?
  + N/A

**Sprint 3**

**Date: 2/12/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 3 hours
* What was done since the last scrum meeting?
  + Completed presentation.
  + Discussed with product owner about the requirements and user stories for sprint 3.
* What is planned to be done until the next scrum meeting?
  + Start coming up with a design and do some research about what is needed to completed user stories discussed during sprint planning.
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Did presentation 1 in front of class and talked about Sprint 3 Tasks
* What is planned to be done until the next scrum meeting?
  + Work on Nav User Story
* What are the hurdles?
  + N/A

**Date: 2/13/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + ~4 hours
* What was done since the last scrum meeting?
  + Code refactoring and brainstorm on user story #677
* What is planned to be done until the next scrum meeting?
  + Start designing views and controllers for user story # 677 - Sea Level Rise
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + MVC structure work and navigation
* What is planned to be done until the next scrum meeting?
  + Navigation and start documentation
* What are the hurdles?
  + N/A

**Date: 2/14/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + ~4 hours
* What was done since the last scrum meeting?
  + Started designing views and controllers for user story # 677 - Sea Level Rise
* What is planned to be done until the next scrum meeting?
  + Put together all the elements that will be needed to complete user story #677
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Discussed how to structure MVC
* What is planned to be done until the next scrum meeting?
  + Work on navigation user story and connect viewcontrollers to new pages
* What are the hurdles?
  + N/A

**Date: 2/15/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Finished refactoring code for CollectionViewCell.
  + Added some constraints to the CollectionViewCell to put labels in place. This is calculated dynamically depending on the user device.
* What is planned to be done until the next scrum meeting?
  + Break down controllers for the different views
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Fixed header scaling issues and worked on documentation
* What is planned to be done until the next scrum meeting?
  + Finish documentation and work on navigation user story
* What are the hurdles?
  + N/A

**Date: 2/16/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Broke down controllers for the different views
* What is planned to be done until the next scrum meeting?
  + Research how to integrate powerpoint and prezi presentations into iOS app.
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Learned about animations for IOS and worked on the navigation user story
* What is planned to be done until the next scrum meeting?
  + Continue working on navigation story
* What are the hurdles?
  + N/A

**Date: 2/19/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Researched about integrating a Prezi presentation into an iOS app.
  + Researched on how to view PDFs documents within an iOS application.
  + Looked up how to view Microsoft PowerPoint within an iOS app.
* What is planned to be done until the next scrum meeting?
  + Implement TableView for the different elements for user story #677 “Create Sea Level Rise page”.
* What are the hurdles?
  + Prezi does not have an available API, so it was discussed with the product owner to view a Prezi presentation from the default web browser in the user’s iPhone.

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 5 Hours
* What was done since the last scrum meeting?
  + Signed up for the Apple Developer Program, tested what the distribution process would be, worked on navigation user story
* What is planned to be done until the next scrum meeting?
  + Finish navigation story
* What are the hurdles?
  + N/A

**Date: 2/20/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Created the TableView and model for user story #677 Sea Level Rise page
* What is planned to be done until the next scrum meeting?
  + Tight the TableView and model by using a SeaLevelRiseController
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 5 Hours
* What was done since the last scrum meeting?
  + Finished Table View Menu and embedded different views to navigation controllers and then tied the storyboard to navigation controller objects.
* What is planned to be done until the next scrum meeting?
  + Start design of pages and try to implement proper segues
* What are the hurdles?
  + N/A

**Date: 2/21/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 3 hours
* What was done since the last scrum meeting?
  + Tightened Sea Level Rise View and and Model using the controller.
* What is planned to be done until the next scrum meeting?
  + Work on user story #676 Water Watch
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Made pages for every page in the application and tied them to navigation and started design of pages left for this sprint
* What is planned to be done until the next scrum meeting?
  + Finish design of pages
* What are the hurdles?
  + N/A

**Date: 2/22/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Worked on documentation for user story #677
* What is planned to be done until the next scrum meeting?
  + Continue working and finish documentation for user story #677
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 5 Hours
* What was done since the last scrum meeting?
  + Fixed some navigation table bugs, worked on reef restoration page and finished child Learn page
* What is planned to be done until the next scrum meeting?
  + Finish reef restoration page and
* What are the hurdles?
  + N/A

**Date: 2/23/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Discussed about redesigning some of the UI elements of user story #677
* What is planned to be done until the next scrum meeting?
  + Start design for user story #676
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Finished sprint 3 along with the sprint review and retrospect and also held the sprint planning meeting for sprint 4
* What is planned to be done until the next scrum meeting?
  + Work on minor bug fixes over the weekend
* What are the hurdles?
  + N/A

**Sprint 4**

**Date: 2/26/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 6 hours
* What was done since the last scrum meeting?
  + Met with team member and product owner to complete sprint review, sprint planning and sprint retrospective.
* What is planned to be done until the next scrum meeting?
  + Finish minor fixes to UI elements of user story #677 and wrap up the documentation
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Fixed the scroll view in the reef restoration page and started redesigning the page format to match given wireframe
* What is planned to be done until the next scrum meeting?
  + Continue working of reef restoration user story
* What are the hurdles?
  + N/A

**Date: 2/27/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Completed fixes in UI for user story #677.
  + Completed documentation for Sea Level Rise.
* What is planned to be done until the next scrum meeting?
  + Start design of Model and View for user story #676 (Create Water Watch page)
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on Reef Restoration user story and studied how to make custom segues for transitions
* What is planned to be done until the next scrum meeting?
  + Finish Reef Restoration user story if possible and push code into master branch
* What are the hurdles?
  + N/A

**Date: 2/28/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Worked on design of model and view for creating water watch page user story
* What is planned to be done until the next scrum meeting?
  + Continue working on on model and view for user story #676
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 5 Hours
* What was done since the last scrum meeting?
  + Worked on the auto layouts for the reef restoration page, made the app portrait only, fixed some issues with the navigation image pixel sizes
* What is planned to be done until the next scrum meeting?
  + Hopefully finish the reef restoration user story and test it
* What are the hurdles?
  + N/A

**Date: 3/1/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Completed model design for user story #676.
  + Worked on the view for user story #676.
* What is planned to be done until the next scrum meeting?
  + Finish view design for user story #676 (Create Water Watch page)
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Fixed my computer’s storage to an SSD to improve development and worked on finishing Sprint 3 Documentation
* What is planned to be done until the next scrum meeting?
  + Finish Sprint 3 Documentation and continue to work on Reef Restoration page
* What are the hurdles?
  + N/A

**Date: 3/2/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 3 hours
* What was done since the last scrum meeting?
  + Finished design of view for user story #676
* What is planned to be done until the next scrum meeting?
  + Use model and view from Water Watch Controller
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on Sprint 3 Documentation and learned about how the delegate pattern works in IOS applications
* What is planned to be done until the next scrum meeting?
  + Finish Reef Restoration user story
* What are the hurdles?
  + N/A

**Date: 3/5/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Worked on ViewController for user story #676
* What is planned to be done until the next scrum meeting?
  + Finish putting everything together to complete Water Watch page
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Watched Lynda course on creating reusable frameworks to help me with user story.
* What is planned to be done until the next scrum meeting?
  + Fix some warnings that the compiler is giving and continue work on user stories
* What are the hurdles?
  + N/A

**Date: 3/6/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Finished Water Watch (user story #676) Controller
* What is planned to be done until the next scrum meeting?
  + Start working on user story #712 Expand CSP Lab
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Fixed the compiler warnings and studied new swift concepts
* What is planned to be done until the next scrum meeting?
  + Continue working on user stories
* What are the hurdles?
  + N/A

**Date: 3/7/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Started working on user story #712 Expand CSP Lab and put Water Watch into Completed
* What is planned to be done until the next scrum meeting?
  + Continue working on user story #712 Expand CSP Lab
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 3 Hours
* What was done since the last scrum meeting?
  + Kept working on frameworks user stories
* What is planned to be done until the next scrum meeting?
  + Move user stories to testing/done
* What are the hurdles?
  + N/A

**Date: 3/8/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Finished development on user story #712 Expand CSP Lab
* What is planned to be done until the next scrum meeting?
  + Test user story #712 and have sprint meetings
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Moved Reef Restoration user story into complete
* What is planned to be done until the next scrum meeting?
  + Get demo ready for Sprint Review
* What are the hurdles?
  + N/A

**Date: 3/9/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Completed the Sprint Review and Retrospective for Sprint 4 and also the Sprint Planning for Sprint 5
* What is planned to be done until the next scrum meeting?
  + Fix Git merges and start planning Spring 5 personal schedule
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Completed the Sprint Review and Retrospective for Sprint 4 and also the Sprint Planning for Sprint 5
* What is planned to be done until the next scrum meeting?
  + Studying IOS Development over the spring break
* What are the hurdles?
  + N/A

**Sprint 5**

**Date: 3/19/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Fixed GitHub merges and studied on how to make horizontal sliders
* What is planned to be done until the next scrum meeting?
  + Start development of user story #669
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Studied IOS Development and organized for the last two weeks of the semester
* What is planned to be done until the next scrum meeting?
  + Start working on the About Page
* What are the hurdles?
  + N/A

**Date: 3/20/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 5 Hours
* What was done since the last scrum meeting?
  + Fixed some found styling errors from previous sprint
* What is planned to be done until the next scrum meeting?
  + Start development of user story #669
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on About Us Page
* What is planned to be done until the next scrum meeting?
  + Continue working on the About Us
* What are the hurdles?
  + N/A

**Date: 3/21/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 3 Hours
* What was done since the last scrum meeting?
  + Worked on layout and design of Mini Challenge page
* What is planned to be done until the next scrum meeting?
  + Finish working on layout and design of Mini Challenge page
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Reviewed Swift syntax and worked on features on the About Us Page
* What is planned to be done until the next scrum meeting?
  + Move the About Us Page into testing
* What are the hurdles?
  + N/A

**Date: 3/22/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Finished design of Mini Challenge page
* What is planned to be done until the next scrum meeting?
  + Start integrating horizontal slider into Mini Challenge page
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Fixed About Us enough to move it to testing and saw if it meet acceptance criteria
* What is planned to be done until the next scrum meeting?
  + Make About Us as Done and start researching networking to create other page
* What are the hurdles?
  + N/A

**Date: 3/23/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Watched online tutorials on horizontal sliders and started development of feature into the Mini Challenge page
* What is planned to be done until the next scrum meeting?
  + Continue learning on how to make slider and Integrate horizontal slider function into Mini Challenge page
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Marked About Us as Done and continued networking research for Key Challenge page
* What is planned to be done until the next scrum meeting?
  + Continue research on iOS networking
* What are the hurdles?
  + N/A

**Date: 3/26/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Finished integrating the Mini Challenge slider into the page and moved Mini Challenge into testing
* What is planned to be done until the next scrum meeting?
  + Start development on Previous Winners page
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Continued networking research for Key Challenge page
* What is planned to be done until the next scrum meeting?
  + Start development of Key Challenge page
* What are the hurdles?
  + N/A

**Date: 3/27/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Started working on the layout and design of the Previous Winners page
* What is planned to be done until the next scrum meeting?
  + Finish the design of the Previous Winners page
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Started to develop Key Challenge user story
* What is planned to be done until the next scrum meeting?
  + Continue to develop the Key Challenge user story
* What are the hurdles?
  + N/A

**Date: 3/28/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Was able to finish the design of the Previous Winners page and started development of table function
* What is planned to be done until the next scrum meeting?
  + Continue working on implementing the table function in the Previous Winners page
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Finished UI for Key Challenge Page
* What is planned to be done until the next scrum meeting?
  + Make sure UI throughout application is similar and start Key Challenge Collection Implementation
* What are the hurdles?
  + N/A

**Date: 3/29/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Continued work on implementing the table function
* What is planned to be done until the next scrum meeting?
  + Get organized for the sprint meetings and continue working the Previous Winners user story
* What are the hurdles?
  + Previous Winners functionality implementation questions

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Finished UI check throughout the application and got work done on the Key Challenge Collection view
* What is planned to be done until the next scrum meeting?
  + Get ready for Sprint Review/Retrospective/Planning
* What are the hurdles?
  + Github merge conflicts

**Date: 3/30/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Finished the Previous Winners user story and completed the Sprint meetings
* What is planned to be done until the next scrum meeting?
  + Work on the GitHub merges and organize branches
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Moved all of the Sprint’s user stories to completed and did the Sprint 5 Review, Retrospect and Sprint 6 Planning.
* What is planned to be done until the next scrum meeting?
  + Fix some GitHub merge conflicts
* What are the hurdles?
  + N/A

**Sprint 6**

**Date: 4/2/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Merged branches, fixed some bugs from previous sprints
* What is planned to be done until the next scrum meeting?
  + Finish Previous Winners user story
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Organized GitHub, Google Drive and Mingle to be up to date with our work. Started organizing the sprints documentations for the final documentation.
* What is planned to be done until the next scrum meeting?
  + Keep organizing sprints documentations, work on posters and start development of Our Biomes Page
* What are the hurdles?
  + N/A

**Date: 4/3/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Started working on the Field Activities Page user story and also started fixing code comments
* What is planned to be done until the next scrum meeting?
  + Pick up a new user story and continue getting the application ready for the showcase demo
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Started working on Biomes Page and organized the sprint’s documentations a bit
* What is planned to be done until the next scrum meeting?
  + Keep working on Biomes Page and try to get some diagrams for the documentation done
* What are the hurdles?
  + N/A

**Date: 4/4/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Continued working on the Field Activities Page user story
* What is planned to be done until the next scrum meeting?
  + Continue working on the Field Activities user story and organizing code and comments
* What are the hurdles?
  + None

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Made sure the visual guides and use cases in the sprint documentations are correct and kept working on the Biomes Page.
* What is planned to be done until the next scrum meeting?
  + Finish the sprint’s documentation to get ready to start the final documentation, work on the final posters and keep working on the Biomes Page user story
* What are the hurdles?
  + N/A

**Date: 4/5/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Commented on code and continued working on Field Activities page
* What is planned to be done until the next scrum meeting?
  + Set Field Activities page into testing
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on the sprints documentation and posters and continued development of the Biomes page.
* What is planned to be done until the next scrum meeting?
  + Get a final draft of the posters, continue checking the sprints documentation and working on the Biomes page.
* What are the hurdles?
  + N/A

**Date: 4/6/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Finished working on the Field Activities user story
* What is planned to be done until the next scrum meeting?
  + Start working on Lecture Series user story and also review video requirements for the final week.
* What are the hurdles?
  + None

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Finished working on the posters and also put Biomes page into testing.
* What is planned to be done until the next scrum meeting?
  + Continue to work on final documentation and pick up the Our Partners page user story.
* What are the hurdles?
  + N/A

**Date: 4/9/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Developed some of the Lecture Series user story and got organized for the upcoming deadlines
* What is planned to be done until the next scrum meeting?
  + Continue working on the Lecture Series user story while also getting ready for next week showcase
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Started development of Our Partners page and organization of the final documentation
* What is planned to be done until the next scrum meeting?
  + Continue working on the final documentation and send an email to the professor with a draft of the final poster
* What are the hurdles?
  + N/A

**Date: 4/10/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Put the Lecture Series user story into testing and worked on the final poster
* What is planned to be done until the next scrum meeting?
  + Finish the lecture series and get a final poster draft sent to the professor
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Kept developing the Our Partners user story and finished organizing the Final Documentation Introduction, Project Plan and User Stories section
* What is planned to be done until the next scrum meeting?
  + Continue working on the Final Documentation and finish the Our Partners user story
* What are the hurdles?
  + N/A

**Date: 4/11/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Finished working on the Lecture Series page
* What is planned to be done until the next scrum meeting?
  + Work on sprint documentation and final deadlines
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Finished the Our Partners user story and kept polishing the final documentation
* What is planned to be done until the next scrum meeting?
  + Get ready for the sprint review and continue working on the final documentation, poster and presentation
* What are the hurdles?
  + N/A

**Date: 4/12/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Continued editing the final documentation and did some code reviews
* What is planned to be done until the next scrum meeting?
  + Hold the sprint 6 review/retrospect and continue working on the final documentation
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Got ready for the sprint review demo and did kept working on the final documentation
* What is planned to be done until the next scrum meeting?
  + Have the final Sprint Review and Retrospective and continue working on the final documentation.
* What are the hurdles?
  + N/A

**Date: 4/13/2018**

Attendees: David Gonzalez, Emmanuel Malave

Start / End time: 7:00 pm - 7:15 pm

David Gonzalez

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Did the Sprint 6 review and retrospect
* What is planned to be done until the next scrum meeting?
  + Continue to get ready for upcoming presentation and deadlines
* What are the hurdles?
  + N/A

Emmanuel Malave:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Held the last sprint review and retrospect.
* What is planned to be done until the next scrum meeting?
  + Keep preparing for the last two weeks
* What are the hurdles?
  + N/A