**Sprint 1**

**Date: 1/22/2018**

**Sprint Planning Meeting Minutes:**

Attendees: David Gonzalez, Emmanuel Malave, Nathan Moyer

Start time: 3:15 pm

End time: 3:30 pm

After discussion, the velocity of the team were estimated to be 0.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* N/A

The team members indicated their willingness to work on the following user stories.

* N/A

Notes:

For the first sprint the team decided to focus on setting up a working environment, getting communication tools ready, gathering requirements and creating and grooming the backlog.

**Sprint 2**

**Date: 1/26/2018**

**Sprint Planning Meeting Minutes:**

Attendees: David Gonzalez, Emmanuel Malave, Nathan Moyer

Start time: 3:15 pm

End time: 4:00 pm

After discussion, the velocity of the team were estimated to be 68.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* #668 - Create application's navigation
* #670 - Create the application's header
* #671 - Create Social Media Footer
* #672 - Create Home Page

The team members indicated their willingness to work on the following user stories.

* Emmanuel Malave
  + #668 - Create application's navigation
  + #670 - Create the application's header
* David Gonzalez
  + #671 - Create Social Media Footer
  + #672 - Create Home Page

**Sprint 3**

**Date: 2/09/2018**

**Sprint Planning Meeting Minutes:**

Attendees: David Gonzalez, Emmanuel Malave, Nathan Moyer

Start time: 3:15 pm

End time: 3:00 pm

After discussion, the velocity of the team were estimated to be 76.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* #668 - Create application's navigation

# #676 - Create Water Watch Page

# #677 - Create Sea Level Rise Page

# #678 - Create Reef Restoration Page

# #693 - Create Reef Restoration - Dive Trip Page

The team members indicated their willingness to work on the following user stories.

* Emmanuel Malave
  + #668 - Create application's navigation

# #678 - Create Reef Restoration Page

# #693 - Create Reef Restoration - Dive Trip Page

* David Gonzalez

# #677 - Create Sea Level Rise Page

# #676 - Create Water Watch Page

**Sprint 4**

**Date: 2/23/2018**

**Sprint Planning Meeting Minutes:**

Attendees: David Gonzalez, Emmanuel Malave, Nathan Moyer

Start time: 3:15 pm

End time: 3:45 pm

After discussion, the velocity of the team were estimated to be 72.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

# #678 - Create Reef Restoration Page

# #676 - Create Water Watch Page

* # 712 - Expand CSP Lab
* #713 - Create Reusable Frameworks

The team members indicated their willingness to work on the following user stories.

* Emmanuel Malave

# #678 - Create Reef Restoration Page

* + #713 - Create Reusable Frameworks
* David Gonzalez

# #676 - Create Water Watch Page

* + # 712 - Expand CSP Lab

**Sprint 5**

**Date: 3/09/2018**

**Sprint Planning Meeting Minutes:**

Attendees: David Gonzalez, Emmanuel Malave, Nathan Moyer

Start time: 2:45 pm

End time: 3:15 pm

After discussion, the velocity of the team were estimated to be 80.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* #673 - Create Key Challenge Page
* #674 - Create Mini Challenge Page
* #675 - Create Previous Winners Page
* #669 - Create About Page

The team members indicated their willingness to work on the following user stories.

* Emmanuel Malave
  + #669 - Create About Page
  + #673 - Create Key Challenge Page
* David Gonzalez
  + #674 - Create Mini Challenge Page
  + #675 - Create Previous Winners Page

**Sprint 6**

**Date: 3/30/2018**

**Sprint Planning Meeting Minutes:**

Attendees: David Gonzalez, Emmanuel Malave, Nathan Moyer

Start time: 3:00pm

End time: 3:30pm

After discussion, the velocity of the team were estimated to be 64.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* #682 - Create Our Partners Page
* #679 - Create Lecture Series Page
* #680 - Create Field Activities Page
* #681 - Create Biomes Page

The team members indicated their willingness to work on the following user stories.

* Emmanuel Malave
  + #682 - Create Our Partners Page
  + #681 - Create Biomes Page
* David Gonzalez
  + #679 - Create Lecture Series Page
  + #680 - Create Field Activities Page