**Sprint 1**

**Sprint Review Meeting Minutes: Date: 1/26/2018**

Attendees: David Gonzalez, Emmanuel Malave, Nathan Moyer

Start time: 2:00pm

End time: 3:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* N/A

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* N/A

Notes:

For the first sprint the team decided to focus on setting up a working environment, getting communication tools ready, gathering requirements and creating and grooming the backlog.

**Sprint 2**

**Sprint Review Meeting Minutes: Date: 2/09/2018**

Attendees: David Gonzalez, Emmanuel Malave, Nathan Moyer

Start time: 2:00pm

End time: 2:45pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* #670 - Create the application's header
* #671 - Create Social Media Footer
* #672 - Create Home Page

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* #668 - Create application's navigation

**Sprint 3**

**Sprint Review Meeting Minutes: Date: 2/23/2018**

Attendees: David Gonzalez, Emmanuel Malave, Nathan Moyer

Start time: 2:00pm

End time: 3:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* #668 - Create application's navigation

# #693 - Create Reef Restoration - Dive Trip Page

# #677 - Create Sea Level Rise Page

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

# #678 - Create Reef Restoration Page

# #676 - Create Water Watch Page

**Sprint 4**

**Sprint Review Meeting Minutes: Date: 3/09/2018**

Attendees: David Gonzalez, Emmanuel Malave, Nathan Moyer

Start time: 2:00pm

End time: 2:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

# #676 - Create Water Watch Page

# #678 - Create Reef Restoration Page

# #712 - Expand CSP Lab

# #713 - Create Reusable Frameworks

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* N/A

**Sprint 5**

**Sprint Review Meeting Minutes: Date: 3/30/2018**

Attendees: David Gonzalez, Emmanuel Malave, Nathan Moyer

Start time: 2:00pm

End time: 2:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* #669 - Create About Page
* #673 - Create Key Challenge Page
* #674 - Create Mini Challenge Page
* #675 - Create Previous Winners Page

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* N/A

**Sprint 6**

**Sprint Review Meeting Minutes: Date: 4/13/2018**

Attendees: David Gonzalez, Emmanuel Malave, Nathan Moyer

Start time: 2:00pm

End time: 2:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* #682 - Create Our Partners Page
* #679 - Create Lecture Series Page
* #680 - Create Field Activities Page
* #681 - Create Biomes Page

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* N/A

# 

# 